VAULTVISION

AI Video Intelligence Platform

48-Hour Sprint Build Plan  •  Vault Sync AI LLC  •  Baton Rouge, LA

"Ctrl+F for Video" — Drop in any video feed, get structured, searchable intelligence out.

# 1. Executive Summary

VaultVision is an AI-powered video intelligence platform that transforms raw video feeds into structured, searchable data. Users can upload or connect video sources and instantly extract people counts, object classifications, movement patterns, anomalies, and license plates — all queryable via natural language.

The MVP ships as a locally-processed desktop application with a web dashboard and REST API, targeting security firms, property managers, retail operators, and logistics companies who are already paying for video monitoring but getting zero intelligence from it.

# 2. Product Vision & Value Proposition

## Core Problem

Organizations collect thousands of hours of video footage but extract almost zero value from it. Reviewing footage is manual, reactive (only after incidents), and expensive. Current solutions are either enterprise-priced ($50K+/year), cloud-dependent (privacy concerns), or single-feature (just counting, just plates).

## VaultVision Solution

- Local-first processing — video never leaves the customer's hardware (massive selling point for security/privacy-conscious buyers)

- Multi-feature intelligence in one platform — not just counting OR plates OR anomalies, but ALL of them unified

- Natural language search — "Show me every time a red truck entered after 9pm" instead of scrubbing through hours of footage

- API-first architecture — customers can integrate VaultVision intelligence into their existing systems

- Affordable entry point — targeting $199-499/month vs. $50K+ enterprise competitors

# 3. MVP Feature Tiers (48-Hour Sprint)

Reality check: all 6 features cannot ship at production quality in 48 hours. Here's the tiered approach that maximizes demo impact:

| TIER | FEATURES | STATUS BY SUNDAY | PRIORITY |
| --- | --- | --- | --- |
| 1 | People counting & tracking + Object detection & classification | Fully functional with real-time processing on uploaded video | MUST SHIP — Core value prop |
| 2 | Natural language video search | Working prototype — query indexed results from Tier 1 | MUST SHIP — Differentiator |
| 3 | Heatmaps & movement patterns | Basic heatmap overlay on processed video | NICE TO HAVE — Visual wow |
| 4 | Anomaly / event detection | Rule-based alerts (e.g., person in restricted zone) | STRETCH — Week 2 |
| 5 | License plate recognition | Stubbed out in UI, not functional | STRETCH — Week 2 |

# 4. Technology Stack

| LAYER | TECHNOLOGY | RATIONALE |
| --- | --- | --- |
| Backend API | FastAPI (Python) | Async, fast, auto-generates OpenAPI docs, great ML ecosystem |
| Frontend | Next.js 14 + TailwindCSS + shadcn/ui | Production-grade React framework, rapid UI development |
| CV Engine | YOLOv8 + OpenCV + Ultralytics | Best real-time detection, your RTX 5090 handles this easily |
| NL Search | Claude API (Anthropic) + ChromaDB | Embed video event metadata, query with natural language |
| Database | SQLite (MVP) → PostgreSQL | Zero config for local, easy migration path later |
| Video Processing | FFmpeg + OpenCV | Industry standard, handles every format |
| Task Queue | Celery + Redis | Background video processing, job management |
| Heatmaps | NumPy + Matplotlib / Canvas overlay | Generate heatmap data server-side, render in browser |

# 5. Three-Terminal Architecture

Each Claude Code instance operates as an independent "engineer" with a defined scope. They share a single monorepo but own different directories. Here's the division of labor:

## Terminal 1: Backend Engineer

Codename: VAULT-BACKEND

Owns: /backend/* — FastAPI server, REST API, database, task queue, video ingestion pipeline

### Responsibilities

- FastAPI application with REST endpoints for video upload, job status, query results

- Video ingestion pipeline: accept uploads (mp4, avi, mkv, mov), validate, store, queue for processing

- SQLite database schema: videos, frames, detections, events, queries

- Celery + Redis task queue for async video processing jobs

- WebSocket endpoint for real-time processing progress

- API authentication (API key-based for MVP)

- OpenAPI/Swagger auto-documentation

### Key Endpoints

- POST /api/v1/videos/upload — Upload video for processing

- GET /api/v1/videos/{id}/status — Processing progress

- GET /api/v1/videos/{id}/detections — All detected objects/people

- POST /api/v1/query — Natural language search across all processed videos

- GET /api/v1/videos/{id}/heatmap — Movement heatmap data

- GET /api/v1/analytics/summary — Dashboard aggregates

## Terminal 2: Frontend Engineer

Codename: VAULT-FRONTEND

Owns: /frontend/* — Next.js dashboard, UI components, data visualization

### Responsibilities

- Next.js 14 application with app router

- Dashboard home: video library, processing queue, summary stats

- Video player page: annotated playback with bounding boxes overlay, detection timeline

- Search page: natural language query bar with results (video clips, timestamps, thumbnails)

- Heatmap visualization overlay on video frames

- Real-time processing progress (WebSocket connection to backend)

- API key management page

- Responsive design, dark mode default (security/monitoring aesthetic)

### Key Pages

- /dashboard — Overview with stats cards, recent videos, processing queue

- /videos — Video library with grid/list view, filters

- /videos/[id] — Individual video analysis with annotated player

- /search — Natural language query interface

- /settings — API keys, preferences

## Terminal 3: ML/CV Engineer

Codename: VAULT-ML

Owns: /ml/* — Computer vision models, detection pipeline, NL query engine, analytics

### Responsibilities

- YOLOv8 integration for real-time object detection and people counting

- Detection pipeline: frame extraction → inference → tracking (ByteTrack/SORT) → structured output

- Person re-identification and counting (unique individuals, not just detections)

- Object classification with confidence scores and bounding boxes

- Heatmap generation: aggregate detection positions into spatial density maps

- Natural language query engine: embed detection events into ChromaDB, query with Claude API

- Event detection module: define rules (person in zone, object left behind, crowd threshold)

- Output format: standardized JSON schema that backend consumes

### Pipeline Flow

- 1. Video → FFmpeg frame extraction (configurable FPS, default 2fps for efficiency)

- 2. Frames → YOLOv8 inference (batched, GPU-accelerated on RTX 5090)

- 3. Raw detections → ByteTrack for object tracking across frames

- 4. Tracked objects → Structured events ("Person A entered at 0:42, exited at 1:15")

- 5. Events → ChromaDB embedding for natural language search

- 6. Events → Heatmap accumulation matrix

# 6. Project Structure (Monorepo)

vaultvision/

- ├── backend/                    ← Terminal 1 owns this

- │   ├── app/

- │   │   ├── main.py              (FastAPI app entry)

- │   │   ├── api/                 (route handlers)

- │   │   ├── models/              (SQLAlchemy models)

- │   │   ├── schemas/             (Pydantic schemas)

- │   │   ├── services/            (business logic)

- │   │   └── core/                (config, auth, db)

- │   ├── celery_worker.py

- │   └── requirements.txt

- ├── frontend/                   ← Terminal 2 owns this

- │   ├── src/app/                 (Next.js app router)

- │   ├── src/components/          (UI components)

- │   ├── src/lib/                 (API client, utils)

- │   └── package.json

- ├── ml/                         ← Terminal 3 owns this

- │   ├── pipeline/                (detection pipeline)

- │   ├── models/                  (YOLO weights, configs)

- │   ├── search/                  (NL query engine)

- │   ├── analytics/               (heatmaps, counting)

- │   └── requirements.txt

- ├── shared/                     ← Shared contracts

- │   ├── schemas.py               (shared data models)

- │   └── config.py                (shared configuration)

- ├── docker-compose.yml          (Redis, optional services)

- └── README.md

# 7. 48-Hour Sprint Timeline

## Saturday — Foundation + Core Features

| TIME | TERMINAL 1 (Backend) | TERMINAL 2 (Frontend) | TERMINAL 3 (ML) |
| --- | --- | --- | --- |
| Morning (0-4 hrs) | FastAPI scaffold, DB schema, video upload endpoint, file storage | Next.js scaffold, layout, dashboard skeleton, dark theme setup | YOLOv8 setup, frame extraction pipeline, basic detection on sample video |
| Afternoon (4-8 hrs) | Celery/Redis setup, processing queue, WebSocket progress, detection storage endpoints | Video upload UI, processing queue view, video library grid | Object tracking (ByteTrack), person counting, structured event output JSON |
| Evening (8-12 hrs) | Integration: connect ML pipeline output to DB storage, query endpoints | Video player with bounding box overlay, detection timeline component | Integration: wire pipeline to Celery tasks, test end-to-end with backend |

## Sunday — Intelligence Layer + Polish

| TIME | TERMINAL 1 (Backend) | TERMINAL 2 (Frontend) | TERMINAL 3 (ML) |
| --- | --- | --- | --- |
| Morning (0-4 hrs) | NL query endpoint, search API, heatmap data endpoint | Search page UI, query bar, results display with video clips | ChromaDB setup, event embedding pipeline, NL query with Claude API |
| Afternoon (4-8 hrs) | API docs (Swagger), API key auth, analytics summary endpoint | Heatmap overlay, dashboard stats cards, real-time progress bars | Heatmap generation, basic anomaly rules (zone intrusion), confidence tuning |
| Evening (8-12 hrs) | End-to-end testing, error handling, README with setup instructions | Polish: animations, loading states, error states, responsive tweaks, demo video | Performance optimization, batch processing, model caching, cleanup |

# 8. Claude Code System Prompts

Copy-paste these into each Claude Code terminal session to initialize each "engineer":

## Terminal 1 — Backend System Prompt

You are VAULT-BACKEND, the backend engineer for VaultVision, a product of Vault Sync AI LLC. PROJECT: VaultVision - AI Video Intelligence Platform YOUR SCOPE: /backend/* directory ONLY. Do not modify files outside this directory. TECH STACK: FastAPI, SQLAlchemy, SQLite (MVP), Celery, Redis, WebSockets, Pydantic YOUR RESPONSIBILITIES: 1. FastAPI application with REST API endpoints 2. Video upload/storage pipeline (accept mp4, avi, mkv, mov) 3. SQLite database with models: Video, Frame, Detection, Event, Query, APIKey 4. Celery + Redis task queue for async video processing 5. WebSocket endpoint for real-time processing progress 6. API key authentication 7. Serve detection results, heatmap data, and NL query results from ML pipeline COORDINATION: - The ML engineer writes to /ml/ and outputs detection JSON that YOU consume - The frontend engineer consumes YOUR API at http://localhost:8000 - Shared data contracts are in /shared/schemas.py - READ but don't modify without announcing - Your API must match the OpenAPI spec exactly ENDPOINTS TO BUILD: POST /api/v1/videos/upload GET /api/v1/videos/{id}/status GET /api/v1/videos/{id}/detections POST /api/v1/query (natural language search) GET /api/v1/videos/{id}/heatmap GET /api/v1/analytics/summary GET /api/v1/videos (list all) DELETE /api/v1/videos/{id} START by scaffolding the FastAPI project structure, then build endpoints one by one. Test each endpoint as you build it. Use pytest for tests.

## Terminal 2 — Frontend System Prompt

You are VAULT-FRONTEND, the frontend engineer for VaultVision, a product of Vault Sync AI LLC. PROJECT: VaultVision - AI Video Intelligence Platform YOUR SCOPE: /frontend/* directory ONLY. Do not modify files outside this directory. TECH STACK: Next.js 14 (app router), TypeScript, TailwindCSS, shadcn/ui, Recharts YOUR RESPONSIBILITIES: 1. Next.js 14 application with dark-mode-first design (security/monitoring aesthetic) 2. Dashboard: stats cards (total videos, detections, active processing), recent videos, queue 3. Video library: grid/list view with thumbnails, search, filters 4. Video analysis page: video player with bounding box overlays, detection timeline, object list 5. Search page: natural language query bar, results with video clips and timestamps 6. Heatmap visualization: canvas overlay on video frames showing movement density 7. Real-time processing progress via WebSocket 8. Settings page: API key management 9. Responsive design COORDINATION: - The backend API runs at http://localhost:8000 - all your data comes from there - Use the OpenAPI spec at http://localhost:8000/docs for endpoint reference - Shared data contracts in /shared/schemas.py define the shapes you'll receive - Build with mock data first, then wire to real API DESIGN DIRECTION: - Dark theme (slate-900 backgrounds, accent blue/cyan for highlights) - Clean, professional, "command center" feel - Monospace font for data/numbers, sans-serif for UI text - Use shadcn/ui components as base, customize colors - Subtle animations (framer-motion) for loading states and transitions START by scaffolding Next.js with TailwindCSS and shadcn/ui, then build pages one by one. Build the dashboard first, then video library, then video analysis page.

## Terminal 3 — ML/CV System Prompt

You are VAULT-ML, the ML/Computer Vision engineer for VaultVision, a product of Vault Sync AI LLC. PROJECT: VaultVision - AI Video Intelligence Platform YOUR SCOPE: /ml/* directory ONLY. Do not modify files outside this directory. TECH STACK: Python, YOLOv8 (Ultralytics), OpenCV, FFmpeg, ByteTrack, ChromaDB, NumPy, Claude API YOUR RESPONSIBILITIES: 1. Video frame extraction pipeline (FFmpeg, configurable FPS - default 2fps) 2. YOLOv8 object detection + person detection with confidence scores 3. ByteTrack multi-object tracking across frames (assign persistent IDs) 4. Person counting: unique individuals, entry/exit tracking 5. Structured event generation: "Person A entered frame at 0:42, exited at 1:15" 6. ChromaDB vector store: embed events as text, enable NL search 7. Natural language query: user query -> Claude API interprets -> ChromaDB search -> ranked results 8. Heatmap generation: accumulate detection positions into 2D density matrix 9. Basic anomaly rules: configurable zones, crowd thresholds, loitering detection COORDINATION: - The backend engineer calls YOUR pipeline as a Celery task - Your output format must match /shared/schemas.py exactly - Output structured JSON for each processed video: { detections: [...], events: [...], heatmap: [[...]], metadata: {...} } - The backend stores your output and serves it via API - The frontend visualizes your bounding boxes and heatmap data PIPELINE ARCHITECTURE: Video -> FFmpeg (frames) -> YOLOv8 (detections) -> ByteTrack (tracking) -> Event Generator -> ChromaDB (embeddings) -> Heatmap Matrix -> Structured JSON GPU: RTX 5090 available. Use CUDA. Batch inference for speed. TARGET: Process a 1-minute video in under 30 seconds. START by getting YOLOv8 running on a sample video, then build the tracking pipeline. Test with sample videos before integrating with backend.

# 9. Coordination Rules

Since the three Claude Code instances can't directly communicate, YOU (the human operator) are the coordination layer. Here are the rules:

## Shared Contracts First

Before starting Terminal 1/2/3, create the /shared/schemas.py file manually with the agreed data models. All three terminals read from this file. If any terminal needs to change a schema, it tells you, and you update the shared file and inform the other terminals.

## Build Order

- Phase 1 (parallel): All three terminals scaffold their projects simultaneously

- Phase 2 (parallel): Terminal 1 builds API endpoints with mock data. Terminal 2 builds UI with mock data. Terminal 3 builds ML pipeline standalone.

- Phase 3 (sequential): Wire ML output -> Backend storage -> Frontend display. This is where you coordinate.

- Phase 4 (parallel): Each terminal polishes their layer independently.

## Communication Protocol

- If Terminal X needs something from Terminal Y, it tells YOU what it needs

- YOU copy the relevant info/file to the other terminal's context

- Never let two terminals edit the same file

- Use git commits frequently so you can merge cleanly

# 10. Business Model & Acquisition Path

## Revenue Model (Post-MVP)

- Starter: $199/mo — 5 cameras, 100 hours processing/month, basic detection + counting

- Professional: $499/mo — 25 cameras, 500 hours, full feature set including NL search

- Enterprise: Custom — Unlimited, on-prem deployment, custom models, SLA

- API Usage: $0.05/minute of video processed (for developers integrating VaultVision)

## Acquisition Targets

Companies that would acquire VaultVision and why:

- Palantir — Video intelligence fits their data platform; local processing aligns with their gov/defense positioning

- Axon (maker of Tasers + body cams) — They need AI video analysis for law enforcement body cam footage

- Amazon (Ring/AWS) — Smart home + AWS Rekognition expansion

- Google (Nest) — Smart home video intelligence

- Verkada — Cloud security cameras, could acquire for AI capabilities

- Motorola Solutions — Security + surveillance division

- Defense contractors (Lockheed, Raytheon, L3Harris) — ISR video analysis

## What Makes VaultVision Acquirable

- Local-first architecture is a strategic asset (government/defense buyers can't use cloud)

- API-first design means easy integration into acquirer's existing platform

- Multi-feature engine is harder to replicate than single-purpose tools

- Natural language search is the "wow factor" that demos well in board rooms

- If you land 3-5 paying customers, you have proof of market demand

# 11. Getting Started — Pre-Sprint Checklist

Do these BEFORE opening the 3 Claude Code terminals:

- 1. Create the monorepo: mkdir vaultvision && cd vaultvision && git init

- 2. Create the directory structure: mkdir backend frontend ml shared

- 3. Create /shared/schemas.py with the shared data contracts (included in appendix)

- 4. Install Redis: brew install redis (Mac) or docker run -d -p 6379:6379 redis

- 5. Download a sample surveillance/security video from YouTube for testing

- 6. Have your Anthropic API key ready for the NL search feature

- 7. Open 3 terminal windows side by side

- 8. Paste the appropriate system prompt into each Claude Code session

- 9. Tell each one: "Read /shared/schemas.py first, then begin your scaffold."

- 10. Let them cook. Coordinate when they need to integrate.

LET'S BUILD THIS.

Vault Sync AI LLC • Baton Rouge, LA • 2026